- Sprint 9 (04/10 - 04/17)

- Team Members: Connor Cole, Alex Cantrall, Robert Freschi, Tyler Cole, Solomon McKenley

  - Scrum Master: Connor Cole

  - Product Owner: Robert Freschi

- Sprint Goal: Our sprint goal for this week was to fully deploy our product and create our presentation for next Tuesday, as well as finish up any project-related tasks before the end of the sprint.

- PBI’s Chosen: The following tasks were assigned and completed during this week’s sprint: 1) Deploy Docker container to Azure. 2) Enhanced automated testing before deployment, to ensure all functionality is without error. 3) Create a slideshow to showcase the application to potential stakeholders

- Task Performed

  - Task Owner: Solomon McKenley
Task Title: DevOps
Task Description: Implement DevOps in the app

Task Status: Complete
Challenges Faced: None                                                                                                   Lessons Learned: Learned the importance of continuous feedback loops; enhanced and exploited our constraints to improve app efficiency and improve final product

Planned Time: 4 hours
Actual Time: 3 hours

  - Task Owner: Tyler Cole
Task Title: Automated Testing
Task Description: Enhanced automated testing before first Azure deployment to allow for error-free end-user experience
Task Status: Complete
Challenges Faced: Making tests run properly with new methods; configuring CI pipeline in GitHub
Lessons Learned: Learned about .yml files to continually integrate tests

Planned Time: 3 hours
Actual Time: 3 hours

  - Task Owner: Alex Cantrall
Task Title: Azure Deployment
Task Description: Deploy final app to Azure, ensuring users can access it on the internet from the web address

Task Status: Completed
Challenges Faced: Ensuring that the app would run on the Azure container apps was difficult, but only required one line change in the Dockerfile
Lessons Learned: Cloud Deployment basics, including containerization                                                                 Planned Time: 4 hours
Actual Time: 4 hours

  - Task Owner: Connor Cole 
Task Title: Scrum Master
Task Description: Facilitated team communication to finalize product, also assisted team where anyone needed help                                                   	     Task Status: Complete
Challenges Faced: None
Lessons Learned: Kept team current on product developments, ensuring everyone was on the same page. Learned more about the role of a Scrum Master		                                                                                                                       Planned Time: 4 hours
Actual Time: 4 hours

  - Task Owner: Robert Freschi 
Task Title: Product Owner
Task Description: Refined product backlog, keeping tasks up to date and assigning tasks to members                                                                                              Task Status: Complete
Challenges Faced: None
Lessons Learned: Learned more about backlog grooming, keeping group current on tasks and locked in                                                                                                                                           Planned Time: 4 hours
Actual Time: 4 hours

- Total Sprint Duration Hours: Total sprint duration hours were collectively 18 hours.

- Tasks Performed (each member):

  - Tyler Cole: This week I assisted with last minute automated testing and deployment to guarantee that the app is ready to go for our showcase next Tuesday. I assisted Connor and Alex with the deployment after doing more automated testing. This took about three hours.

  - Robert Freschi: This week, I worked on creating a presentation to showcase our app to our classmates and other stakeholders. In doing so, I collaborated with all the team members to present accurate product information, showcasing what we were able to do given our ten sprints. We accomplished a lot and we want to portray that accurately in our final presentation. This took about three hours.

  - Connor Cole: This week, I was assigned as the Scrum Master. I kept current with the team and ensured everyone was on the same page about the product, keeping us on track to finish up at the end of the spring. I also assisted Alex with the Azure deployment, pushing out the containerized app to the cloud. This took about four hours.

  - Alex Cantrall: Attended class to keep the group up to date, talked with her some about the project, and gave her some feedback. I also deployed the app to Azure with Connor, allowing users to access it through the cloud. This took about four hours.

  - Solomon McKenley: This week, I worked on adding to the Word document highlighting how our team implemented the DevOps first and second way for our midterm. In the document I discussed how our team focused on having continuous feedback for our project to minimize bugs. I also focused on how we amplified feedback loops and exploited constraints. This took around 3 hours.

- Sprint Review:

  - Was the goal achieved: Yes

  - Feedback:

    - Product Owner: This was a successful sprint for the group. We still have more features that we could have added, but we feel proud of what functionality we have added to our app.

  - Focus for next sprint: We have no next sprint.

  - Definition of Done

    - A task is considered done when the team can confirm a task or user story is fully completed, tested, reviewed, and meets the team’s quality standards before it is considered finished.

- Daily Scrum Meetings

  - Meeting 1

    - Soloman McKenley & Robert Freschi: Began working on the task assigned to him, no issues.

    - Alex Cantrall: Began working on the task assigned to him, no issues.

    - Connor Cole: Began working on the task assigned to him, no issues.

    - Tyler Cole: Began working on his assigned task, no issues.

  - Meeting 2

    - Soloman McKenley & Robert Freschi: Wrapped up his task. He did not face any issues.

    - Alex Cantrall: Wrapped up his task. He did not face any issues.

    - Connor Cole: Wrapped up his task. He did not face any issues.

    - Tyler Cole: Wrapped up his task and faced no issues.

- Sprint Retrospective:

  - Changes to the scrum process

    - There have been no changes to our scrum process, we continue to have our daily stand-up meetings, and we concluded with our sprint retrospective to determine what went well and what changes, if any, needed to be made.

  - Other planned adjustments

    - Our team plans to continue our daily stand-up meetings as well as our sprint retrospective at the end of each sprint.

  - Team Velocity

    - All PBI’s listed above were completed during this sprint and testing and GitHub documentation were also completed.

- Backlog Grooming

  - Task Moved – All of our tasks are ongoing. Current tasks will need to be moved into next week.

- Definition of Ready

  - In the world of Software Engineering the definition of ready can be highlighted by completing the following, having user stories being clearly written and understood by the team, the team successfully estimating the effort, and getting dependencies defined.

- Additional Information:

  - No additional information.

- Attendance

  - Tyler Cole – Present Tuesday

  - Robert Freschi – Present Tuesday

  - Alex Cantrall – Present both days

  - Connor Cole- Present both days

  - Solomon McKenley – Present Tuesday

- GitHub

  - https://github.com/BegFTW/Nutrition-App

- Trello Board

https://trello.com/invite/b/6978d9a79fdcfc9cd88a1434/ATTIa9427bbb6021535a9d6cb7216d0617c3F265E916