- Sprint 5 (03/23-03/27)

- Team Members: Connor Cole, Alex Cantrall, Robert Freschi, Tyler Cole, Solomon McKenley

  - Scrum Master: Tyler Cole

  - Product Owner: Robert Freschi

- Sprint Goal: Our sprint goal for this week was to make the app friendly to diabetic users, along with packaging the app as an executable, and fixing some backend things like file structuring.

- PBI’s Chosen: The following tasks were assigned and completed during this week’s sprint: 1) I want to be able to share my blood sugar with my doctor and their team. 2) I wish the app could launch with the click of one button. 3) I want an app that is usable from the computer or a smartphone.

- Task Performed

  - Task Owner: Solomon McKenley & Robert Freschi
Task Title: Responsive UI
Task Description: Make where pages are fully visible from any UI.
Task Status: Complete
Challenges Faced: None

Lessons Learned: How to make a responsive UI in Flask.

Planned Time: 4 hours
Actual Time: 3 hours

  - Task Owner: Connor Cole
Task Title: Package Application & Fix File Layout
Task Description: Create executable for application and fix html / python files
Task Status: Complete
Challenges Faced: All pages where in the same file.
Lessons Learned: How to make a flask app executable.

Planned Time: 4 hours
Actual Time: 4 hours

  - Task Owner: Tyler Cole
Task Title: SCRUM Master
Task Description: Lead team’s SCRUM related activities
Task Status: Complete
Challenges Faced: None
Lessons Learned: Teambuilding skills

Planned Time: 4 hours
        Actual Time: 3 hours

  - Task Owner: Alex Cantrall
Task Title: Sugar Tracker
Task Description: Created an input to track sugar levels after a meal

Task Status: Complete
Challenges Faced: None 
Lessons Learned: None
Planned Time: 3 hours
Actual Time: 2 hours

- Total Sprint Duration Hours: Total sprint duration hours were collectively 12 hours.

- Tasks Performed (each member):

  - Tyler Cole: This week I was the SCRUM Master so I just gave orders in class and put this document together. I didn’t really enjoy being SCRUM Master so I am thankful that it is over. I am excited to code next week.

  - Robert Freschi: Robert assisted Soloman in making the UI dynamic. There were no real issues they ran into, and they learned about how flask uses html CSS to make the UI dynamic.

  - Connor Cole: I worked on updating our CI/CD pipeline to include nightly builds and worked asynchronously with the team to help with their tasks. I also worked on adding fun facts to our food database, which is an ongoing effort as it is a lot of manual work. No major challenges this week. I learned a lot about GitHub Actions and yaml.

  - Alex Cantrall: I worked on adding a sugar tracker to our app. It was mostly adding onto part of the app that had already been there but was interesting figuring out what to change. There were no major challenges for myself.

  - Solomon McKenley: I worked on trying to get our app to run as an .exe file, while doing this I ran into the problem that I did not have some of the packages I needed installed, I am still currently working on this task

Sprint Review:

  - Was the goal achieved: Yes

  - Feedback:

    - Product Owner: This was a successful sprint for the group. We still have more features to work on, but they will be completed in future sprints.

  - Focus for next sprint: Our focus for next sprint is to add more functionality to our project by adding more features for users.

  - Definition of Done

    - A task is considered done when the team can confirm a task or user story is fully completed, tested, reviewed, and meets the team’s quality standards before it is considered finished.

- Daily Scrum Meetings

  - Meeting 1

    - Soloman McKenley & Robert Freschi: Began working on the task assigned to him, no issues.

    - Alex Cantrall: Began working on the task assigned to him, no issues.

    - Connor Cole: Began working on the task assigned to him, no issues.

  - Meeting 2

    - Soloman McKenley & Robert Freschi: Wrapped up his task. He did not face any issues.

    - Alex Cantrall: Wrapped up his task. He did not face any issues.

    - Connor Cole: Wrapped up his task. He did not face any issues.

- Sprint Retrospective:

  - Changes to the scrum process

    - There have been no changes to our scrum process, we continue to have our daily stand-up meetings, and we concluded with our sprint retrospective to determine what went well and what changes, if any, needed to be made.

  - Other planned adjustments

    - Our team plans to continue our daily stand-up meetings as well as our sprint retrospective at the end of each sprint.

  - Team Velocity

    - All PBI’s listed above were completed during this sprint and testing and GitHub documentation were also completed.

- Backlog Grooming

  - Task Moved – All of our task were completed this week, there was no need to move any task into the backlog.

- Definition of Ready

  - In the world of Software Engineering the definition of ready can be highlighted by completing the following, having user stories being clearly written and understood by the team, the team successfully estimating the effort, and getting dependencies defined.

- Additional Information:

  - No additional information.

- Attendance

  - Tyler Cole – Present both days

  - Robert Freschi – Present both days

  - Alex Cantrall – Present both days

  - Connor Cole- Present Teusday

  - Solomon McKenley – Present both days

- GitHub

  - https://github.com/BegFTW/Nutrition-App

- Trello Board

https://trello.com/invite/b/6978d9a79fdcfc9cd88a1434/ATTIa9427bbb6021535a9d6cb7216d0617c3F265E916/operational-plan