- Sprint 5 (03/27-04/02)

- Team Members: Connor Cole, Alex Cantrall, Robert Freschi, Tyler Cole, Solomon McKenley

  - Scrum Master: Robert Freschi

  - Product Owner: Solomon McKenley

- Sprint Goal: Our sprint goal for this week was to go beyond our core requirements to the app and add additional configurations that would benefit the user.

- PBI’s Chosen: The following tasks were assigned and completed during this week’s sprint: 1) As a bodybuilder, I want to track the amount of protein in what I'm eating/logging. 2) package app as an exe, make it launch fullscreen / work on Azure deployment. 3) As a social user, I want to keep up with my friends and their progress on exercise/eating habits.

- Task Performed

  - Task Owner: Solomon McKenley
Task Title: DevOps
Task Description: Perform DevOps on the app

Task Status: Ongoing
Challenges Faced: None

Lessons Learned: How to make a responsive UI in Flask.

Planned Time: 4 hours
Actual Time: 3 hours

  - Task Owner: Tyler Cole & Robert
Task Title: Database updates
Task Description: Robert creating the page and Tyler creating the database for said page
Task Status: Ongoing 
Challenges Faced: All pages where in the same file.
Lessons Learned: None

Planned Time: 4 hours
Actual Time: 4 hours

  - Task Owner: Alex Cantrall
Task Title: Planning
Task Description: Planning the process of ongoing tasks

  - Task Status: Ongoing
Challenges Faced: None
Lessons Learned: Teambuilding skills

Planned Time: 4 hours
        Actual Time: 3 hours

  - Task Owner: Connor Cole 
Task Title: App Depoloyment
Task Description: Depoloying app to Microsoft Azure

Task Status: Ongoing
Challenges Faced: None 
Lessons Learned: None
Planned Time: 3 hours
Actual Time: 2 hours

- Total Sprint Duration Hours: Total sprint duration hours were collectively 12 hours.

- Tasks Performed (each member):

  - Tyler Cole: This week I updated our database to be able to have a social media page where people can post about their meals and their workouts, or anything else for that matter. It’s not completely done, but it is a step in the right direction. Everyone is working hard and we should wrap up this feature next week. I worked about 6 hours outside of class on this, and think it will take 4 to 6 more maybe.

  - Robert Freschi: I assisted Tyler Cole by creating the web page for tyler to be able to implement and integrate the database to it. The database and webpage are still being formed so it will be ongoing for sprint report 8 and maybe sprint report 9.

  - Connor Cole: This week, I worked on deploying our app to Microsoft Azure and attempted to package it as an executable. I created an Actions pipeline (with help from Azure) to build and subsequently deploy the app to their cloud hosting services. I also began hosting our database in the cloud so that everyone would be accessing the same data. I faced no major challenges aside from trying to package it, and learned a lot about how Azure's hosting services work, even if the deployment does not fully work yet.

  - Alex Cantrall: This week I worked with the group to discuss the future plans and our testing methods. We went over our current testing and how it related to our parts. Then what we could do for the next parts of our project. I also started working on adding the protein tracking to the project. But it has not been completed yet.

  - Solomon McKenley: This week I did not do much coding, instead I helped focus on implementing DevOps second way in our project, since DevOps second way focuses on creating left to right feedback loops so corrections can be made continuously, by emphasizing early detection of problems, enabling faster feedback, and more efficient resolution of issues, our team has highlighted the importance of DevOps second way.

Sprint Review:

  - Was the goal achieved: Yes

  - Feedback:

    - Product Owner: This was a successful sprint for the group. We still have more features to work on, but they will be completed in future sprints.

  - Focus for next sprint: Our focus for next sprint is to add more functionality to our project by adding more features for users.

  - Definition of Done

    - A task is considered done when the team can confirm a task or user story is fully completed, tested, reviewed, and meets the team’s quality standards before it is considered finished.

- Daily Scrum Meetings

  - Meeting 1

    - Soloman McKenley & Robert Freschi: Began working on the task assigned to him, no issues.

    - Alex Cantrall: Began working on the task assigned to him, no issues.

    - Connor Cole: Began working on the task assigned to him, no issues.

  - Meeting 2

    - Soloman McKenley & Robert Freschi: Wrapped up his task. He did not face any issues.

    - Alex Cantrall: Wrapped up his task. He did not face any issues.

    - Connor Cole: Wrapped up his task. He did not face any issues.

- Sprint Retrospective:

  - Changes to the scrum process

    - There have been no changes to our scrum process, we continue to have our daily stand-up meetings, and we concluded with our sprint retrospective to determine what went well and what changes, if any, needed to be made.

  - Other planned adjustments

    - Our team plans to continue our daily stand-up meetings as well as our sprint retrospective at the end of each sprint.

  - Team Velocity

    - All PBI’s listed above were completed during this sprint and testing and GitHub documentation were also completed.

- Backlog Grooming

  - Task Moved – All of our tasks are on going. Current tasks will need to be moved into next week..

- Definition of Ready

  - In the world of Software Engineering the definition of ready can be highlighted by completing the following, having user stories being clearly written and understood by the team, the team successfully estimating the effort, and getting dependencies defined.

- Additional Information:

  - No additional information.

- Attendance

  - Tyler Cole – Present both days

  - Robert Freschi – Present both days

  - Alex Cantrall – Present both days

  - Connor Cole- Present Tuesday

  - Solomon McKenley – Present both days

- GitHub

  - https://github.com/BegFTW/Nutrition-App

- Trello Board

https://trello.com/invite/b/6978d9a79fdcfc9cd88a1434/ATTIa9427bbb6021535a9d6cb7216d0617c3F265E916