- Sprint 8 (04/02 - 04/09)

- Team Members: Connor Cole, Alex Cantrall, Robert Freschi, Tyler Cole, Solomon McKenley

  - Scrum Master: Solomon McKenley

  - Product Owner: Alex Cantrall

- Sprint Goal: Our sprint goal for this week was to go beyond our core requirements to the app and add additional configurations that would benefit the user.

- PBI’s Chosen: The following tasks were assigned and completed during this week’s sprint: 1) Package app in a docker container. 2) As a social user, I want to keep up with my friends and their progress on exercise/eating habits.

- Task Performed

  - Task Owner: Solomon McKenley
Task Title: DevOps
Task Description: Implement DevOps in the app

Task Status: Ongoing
Challenges Faced: None                                                                                                   Lessons Learned: Learned the importance of continuous feedback loops. Planned Time: 4 hours
Actual Time: 3 hours

  - Task Owner: Tyler Cole
Task Title: Social Media Page
Task Description: Social Media Page
Task Status: Complete
Challenges Faced: Implementing the database.
Lessons Learned: None                                                                                             Planned Time: 5 hours
Actual Time: 5 hours

  - Task Owner: Alex Cantrall
Task Title: Planning
Task Description: Planning the process of ongoing tasks                                 Task Status: Ongoing
Challenges Faced: None
Lessons Learned: Teambuilding skills                                                                 Planned Time: 4 hours
Actual Time: 3 hours

  - Task Owner: Connor Cole 
Task Title: Docker Container
Task Description: Allowing our app to be able to be ran efficiently                      Task Status: Complete
Challenges Faced: Trouble writing the Docker File
Lessons Learned: Learned how to orchestrate docker images		 Planned Time: 3 hours
Actual Time: 2 hours

  - Task Owner: Robert Freschi 
Task Title: Social Media Page Design
Task Description: Updating the design of the Social Media Page                      Task Status: Complete
Challenges Faced: None
Lessons Learned: Learned how to add animations to buttons using CSS and HTML                                                                                                                                           Planned Time: 4 hours
Actual Time: 4 hours

- Total Sprint Duration Hours: Total sprint duration hours were collectively 17 hours.

- Tasks Performed (each member):

  - Tyler Cole: This week I got the social media page in a working state. There are still some ideas I would like to add, but at the moment it works and users are able to make posts that other users can see. The hardest part of this was implementing the database, since SQL is not my strong suit. Next week I will continue to work on the social media page. This took about 5 hours.

  - Robert Freschi: This week I focused on improving the social media web page by enhancing its overall design and user experience. I made updates to the interface to make core features more visually appealing and easier to use, including following users, liking posts, creating posts, and adding comments. These changes were aimed at making the application more intuitive and engaging for users while ensuring that each feature functions smoothly within the system.

  - Connor Cole: This week, I worked on packaging our app as a Docker container. This allows for our app to be deployed quickly and efficiently on many different platforms, and I'm almost done getting all functionality to work inside the container. I struggled to understand Docker initially and it took me a while to write the Dockerfile as I have never used it before. My local machine cannot run Docker Desktop because I have Virtualbox installed, so I had to do all of my work and testing inside of a virtual machine (which was very inefficient). I could have used WSL, but it stopped working as well. I learned a lot about how to create and orchestrate docker images.

  - Alex Cantrall: This week I was assigned the task of product owner. I worked with the group to discuss the future plans and our testing methods. We went over our current testing and how it related to our parts. Then what we could do for the next parts of our project. I also started working on adding the protein tracking to the project. But it has not been completed yet.

  - Solomon McKenley: This week I was assigned the task of scrum master. I had the responsibility of delegating task to each team member as well as holding the daily standup meetings. I also helped make sure our project implemented all three ways of DevOps in preparation for our upcoming midterm.

Sprint Review:

  - Was the goal achieved: Yes

  - Feedback:

    - Product Owner: This was a successful sprint for the group. We still have more features to work on, but they will be completed in future sprints.

  - Focus for next sprint: Our focus for next sprint is to add more functionality to our project by adding more features for users.

  - Definition of Done

    - A task is considered done when the team can confirm a task or user story is fully completed, tested, reviewed, and meets the team’s quality standards before it is considered finished.

- Daily Scrum Meetings

  - Meeting 1

    - Soloman McKenley & Robert Freschi: Began working on the task assigned to him, no issues.

    - Alex Cantrall: Began working on the task assigned to him, no issues.

    - Connor Cole: Began working on the task assigned to him, no issues.

  - Meeting 2

    - Soloman McKenley & Robert Freschi: Wrapped up his task. He did not face any issues.

    - Alex Cantrall: Wrapped up his task. He did not face any issues.

    - Connor Cole: Wrapped up his task. He did not face any issues.

- Sprint Retrospective:

  - Changes to the scrum process

    - There have been no changes to our scrum process, we continue to have our daily stand-up meetings, and we concluded with our sprint retrospective to determine what went well and what changes, if any, needed to be made.

  - Other planned adjustments

    - Our team plans to continue our daily stand-up meetings as well as our sprint retrospective at the end of each sprint.

  - Team Velocity

    - All PBI’s listed above were completed during this sprint and testing and GitHub documentation were also completed.

- Backlog Grooming

  - Task Moved – All of our tasks are ongoing. Current tasks will need to be moved into next week.

- Definition of Ready

  - In the world of Software Engineering the definition of ready can be highlighted by completing the following, having user stories being clearly written and understood by the team, the team successfully estimating the effort, and getting dependencies defined.

- Additional Information:

  - No additional information.

- Attendance

  - Tyler Cole – Present both days

  - Robert Freschi – Present both days

  - Alex Cantrall – Present both days

  - Connor Cole- Present Tuesday

  - Solomon McKenley – Present both days

- GitHub

  - https://github.com/BegFTW/Nutrition-App

- Trello Board

https://trello.com/invite/b/6978d9a79fdcfc9cd88a1434/ATTIa9427bbb6021535a9d6cb7216d0617c3F265E916