- Sprint 9 (04/10 - 04/17)

- Team Members: Connor Cole, Alex Cantrall, Robert Freschi, Tyler Cole, Solomon McKenley

  - Scrum Master: Alex Cantrall

  - Product Owner: Connor Cole

- Sprint Goal: Our sprint goal for this week was to make sure we had a product ready for our demonstration on Tuesday. We had some carry-over tasks from last week to work on as well.

- PBI’s Chosen: The following tasks were assigned and completed during this week’s sprint: 1) Package app in a docker container. 2) As a social user, I want to keep up with my friends and their progress on exercise/eating habits.

- Task Performed

  - Task Owner: Solomon McKenley
Task Title: DevOps
Task Description: Implement DevOps in the app

Task Status: Ongoing
Challenges Faced: None                                                                                                   Lessons Learned: Learned the importance of continuous feedback loops. Planned Time: 4 hours
Actual Time: 3 hours

  - Task Owner: Tyler Cole
Task Title: Social Media Page
Task Description: Social Media Page
Task Status: Complete
Challenges Faced: Implementing the database.
Lessons Learned: None                                                                                             Planned Time: 3 hours
Actual Time: 3 hours

  - Task Owner: Alex Cantrall
Task Title: Scrum Master
Task Description: Planning the process of ongoing tasks                                 Task Status: Ongoing
Challenges Faced: None
Lessons Learned: Teambuilding skills                                                                 Planned Time: 4 hours
Actual Time: 4 hours

  - Task Owner: Connor Cole 
Task Title: Docker Container
Task Description: Allowing our app to be able to be ran efficiently                      Task Status: Complete
Challenges Faced: Trouble writing the Docker File
Lessons Learned: Learned how to orchestrate docker images		 Planned Time: 3 hours
Actual Time: 2 hours

  - Task Owner: Robert Freschi 
Task Title: Social Media Page Design
Task Description: Updating the design of the Social Media Page                      Task Status: Complete
Challenges Faced: None
Lessons Learned: Learned how to add animations to buttons using CSS and HTML                                                                                                                                           Planned Time: 4 hours
Actual Time: 4 hours

- Total Sprint Duration Hours: Total sprint duration hours were collectively 16 hours.

- Tasks Performed (each member):

  - Tyler Cole: This week I got added the features to like a post, edit a comment, and follow certain users. The hardest part was the list of followed users wasn't automatically updated when a user was followed. Once I fixed this, it was a breeze. This took about 3 hours.

  - Robert Freschi: This week, I worked on improving the social media page for our nutrition app by redesigning the overall look and feel of the interface while keeping all existing functionality the same. I focused on making the page more visually appealing and modern by updating the layout, styling, spacing, and overall user interface for features such as creating posts, liking posts, commenting, following users, and viewing suggested users. I also made changes to the page design so it felt more polished and user-friendly, with the goal of giving the social media section a cleaner and more professional appearance that better fits the rest of the application.

  - Connor Cole: This week, I finalized containerizing the app with Docker. I completed testing and ensured the app would deploy in a variety of environments. I had no major difficulties, as I've been working a lot with docker lately. This took about four hours

  - Alex Cantrall: This week I was assigned the task of scrum master. I helped with discussing our project as we presented it. I also came in on Thursday to make sure our group had a representative even on a day we didn’t need to be in.

  - Solomon McKenley: This week, I worked on creating a word document highlighting how our team implemented the DevOps first and second way for our midterm. In the document I discussed how our team focused on having continuous feedback for our project to minimize bugs.

- Sprint Review:

  - Was the goal achieved: Yes

  - Feedback:

    - Product Owner: This was a successful sprint for the group. We still have more features to work on, but they will be completed in future sprints.

  - Focus for next sprint: Our focus for next sprint is to add more functionality to our project by adding more features for users.

  - Definition of Done

    - A task is considered done when the team can confirm a task or user story is fully completed, tested, reviewed, and meets the team’s quality standards before it is considered finished.

- Daily Scrum Meetings

  - Meeting 1

    - Soloman McKenley & Robert Freschi: Began working on the task assigned to him, no issues.

    - Alex Cantrall: Began working on the task assigned to him, no issues.

    - Connor Cole: Began working on the task assigned to him, no issues.

  - Meeting 2

    - Soloman McKenley & Robert Freschi: Wrapped up his task. He did not face any issues.

    - Alex Cantrall: Wrapped up his task. He did not face any issues.

    - Connor Cole: Wrapped up his task. He did not face any issues.

- Sprint Retrospective:

  - Changes to the scrum process

    - There have been no changes to our scrum process, we continue to have our daily stand-up meetings, and we concluded with our sprint retrospective to determine what went well and what changes, if any, needed to be made.

  - Other planned adjustments

    - Our team plans to continue our daily stand-up meetings as well as our sprint retrospective at the end of each sprint.

  - Team Velocity

    - All PBI’s listed above were completed during this sprint and testing and GitHub documentation were also completed.

- Backlog Grooming

  - Task Moved – All of our tasks are ongoing. Current tasks will need to be moved into next week.

- Definition of Ready

  - In the world of Software Engineering the definition of ready can be highlighted by completing the following, having user stories being clearly written and understood by the team, the team successfully estimating the effort, and getting dependencies defined.

- Additional Information:

  - No additional information.

- Attendance

  - Tyler Cole – Present both Tuesday

  - Robert Freschi – Present Tuesday

  - Alex Cantrall – Present both days

  - Connor Cole- Present Tuesday

  - Solomon McKenley – Present Tuesday

- GitHub

  - https://github.com/BegFTW/Nutrition-App

- Trello Board

https://trello.com/invite/b/6978d9a79fdcfc9cd88a1434/ATTIa9427bbb6021535a9d6cb7216d0617c3F265E916